**Project Status Report no 4**

**Project Information:**

* **Project Name:** NBP Crasher
* **Project Manager:** Przemysław Kowalski
* **Report Date:** 13.01.2025
* **Project Duration:** 08.12.2024 – 31.01.2025

**Key Achievements:**

* Not found any issues on the backend during testing phase.

**Current Status:**

* **Milestones Progress:** Deployment & manual tests are still in progress,
* **Current Tasks Overview:** Preparing for manual retests and fixing deployment to test environment. Waiting to fix test environment deployment before the production.
* **Project Completion Percentage:** 90% (includes frontend, backend, test environment deployment attempt, automated & manual testing phases).

**Issues and Challenges:**

* During the testing phase ([#38](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/38)) 2 issues were found:
  + Deployment to test environment (issue [#57](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/57)),
  + Displaying the dominant (issue [#56](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/56)).

**Upcoming Milestones and Tasks:**

* Fix deployment to the environment (issue [#57](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/57)),
* Fix displaying the dominant (issue [#56](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/56)),
* Manual retests ([#38](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/38)),
* Deployment of the application to the production.

**Recommendations:**

* Conduct thorough manual testing to identify and resolve any issues before deployment to the production environment.
* Ensure all team members are prepared for the production deployment phase.