**Project Status Report FINAL**

**Project Information:**

* **Project Name:** NBP Crasher
* **Project Manager:** Przemysław Kowalski
* **Report Date:** 17.01.2025
* **Project Duration:** 08.12.2024 – 31.01.2025

**Key Achievements:**

* Fixed deployment to the environment via PR ([#58](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/pull/58)) which was reported by tester (issue [#57](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/57)) during testing phase ([#36](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/36)),
* Fixed displaying the dominant on the frontend via PR ([#59](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/pull/59)) which was reported by tester (issue [#56](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/56)) during testing phase ([#36](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/36)). Added tests so it is guaranteed that it will not happen again,
* No further/new defects found during the retesting phase.

**Current Status:**

* **Milestones Progress:** Test environment deployment and displaying data on the UI (frontend) fixed successfully,
* **Current Tasks Overview:** Application is ready for production deployment.
* **Project Completion Percentage:** 100% (includes frontend, backend, test environment deployment, automated & manual testing phases).

**Issues and Challenges:**

* None.

**Upcoming Milestones and Tasks:**

* Application handover ([#40](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/40)).