**Project Status Report FINAL**

**Project Information:**

* **Project Name:** NBP Crasher
* **Project Manager:** Przemysław Kowalski
* **Report Date:** 19.01.2025
* **Project Duration:** 08.12.2024 – 31.01.2025

**Testing Environment:**

* **Operating System:** Fedora Linux (41)

**Tests:**

* **Scope:** Functional and manual testing, efficiency tests, and acceptance testing.
* **Time:** 3h
* **Results:** All previously reported issues have been resolved. Acceptance testing was conducted and confirmed full compliance with the documentation, with no deviations identified.

**Key Achievements:**

* Fixed all issues mentioned in previous raport
* Completed acceptance testing without any discrepancies.

**Current Status:**

* **Milestones Progress:** Test environment deployment and frontend data display fixed successfully
* **Current Tasks Overview:** Application is ready for production deployment.

**Issues and Challenges:**

* None.

**Upcoming Milestones and Tasks:**

* Application handover ([#40](https://github.com/IIS-ZPI/ZPI2024_zaoczni_NBP_Crasher/issues/40)).

**Recommendations:**

* The application is ready for client delivery following the successful resolution of all issues and confirmation of full compliance with documentation.
* Ensure all team members are prepared for the production deployment phase.